# Statement of Work

Project ID: SOW-2026-Please fill: Project Number

| ### Client Information Acme Corp Please fill: Street Address Please fill: City, State, ZIP Please fill: Contact Email | ### Provider Information Please fill: Freelance Designer Name Please fill: Designer Street Address Please fill: City, State, ZIP Please fill: Designer Email |
| --- | --- |

## 1. Project Overview

This Statement of Work (SOW) outlines the terms and deliverables for the Website Redesign Project. The objective is to refresh the digital presence of Acme Corp through a modern, high-performance interface that improves user engagement and aligns with current brand standards. This document serves as a formal agreement between Acme Corp and the Provider for the duration of the project lifecycle, effective July 21, 2026.

## 2. Scope of Work

The Provider shall be responsible for the following key deliverables:

UX/UI Design and Wireframing: Creation of comprehensive user experience maps and high-fidelity user interface designs for the new website interface, ensuring a cohesive visual language.

Front-end Development: Technical implementation of the approved designs into a functional, responsive codebase that ensures seamless performance across mobile, tablet, and desktop devices.

Content Migration and QA: Systematic transfer of existing brand assets and content to the new architecture, followed by rigorous Quality Assurance testing to ensure cross-browser compatibility and link integrity.

## 3. Project Timeline

| Milestone Description | Target Date |
| --- | --- |
| Initial design mockups and wireframes delivery | July 31, 2026 |
| Front-end development completion | August 15, 2026 |
| Final launch and QA sign-off | August 21, 2026 |

## 4. Fees and Payment Terms

The total fixed fee for the services described in this SOW is $6,000.00. Payments shall be disbursed according to the following schedule:

|  | Upfront Deposit (40%); $2,400.00. Final Delivery Payment (60%); $3,600.00. TOTAL PROJECT FEE; $6,000.00. |
| --- | --- |

### Authorization and Acceptance

| Acme Corp (Authorized Signatory) Date: July 21, 2026 |  | Please fill: Freelance Designer Name Date: July 21, 2026 |
| --- | --- | --- |

This document is a legally binding Statement of Work. All changes to the scope must be agreed upon in writing by both parties. Payment is due within Please fill: number of days of invoice receipt.